Group 9

Members: Or Orbach, Shaked-Or Malul, Adi Peled, Hodaya Gavish

Emails: or.orbach@e.braude.ac.il, shakedor.malul@e.braude.ac.il, adi.peled@e.braude.ac.il, hodaya.gavish@e.braude.ac.il

Date:07.12.2025

Product owner: Or Orbach

Scrum master: Shaked Malul

Sprint Backlog

| ID | Story | Estimation | Assign To |
| --- | --- | --- | --- |
| PBL 1 | As a customer (subscriber or casual), I want to connect remotely to make a reservation at a restaurant. | 2 | Adi Peled Shaked Malul |
| PBL | As a customer, I would like to enter a date, time and number of diners when placing an order. | 2 | Or Orbach Hodaya Gavish |
| PBL | As a casual customer, I would like to enter identifying information (mobile phone and/or email) when ordering. | 3 | Shaked Malul Or Orbach |
| PBL | As a system, I want to check table availability (by size) for a two-hour period | 1 | Or Orbach |
| PBL | As a system, I want to send a confirmation code to the customer when the order is confirmed. | 1 | Adi Peled |
| PBL | As a customer, I would like to cancel my order at any time remotely or via a terminal in the restaurant. | 1 | Hodaya Gavish |
| PBL | As a restaurant representative, I want to register a new customer as a subscriber, so they can receive a unique subscription code. | 2 | Adi Peled Or Orbach |
| PBL | As a system, I want to save the subscriber's information (personal, subscription, phone, email) and their visit and order history. | 2 | Shaked Malul Hodaya Gavish |
| PBL | As a customer, I want to login to the terminal at the restaurant to get on the wait list. | 1 | Hodaya Gavish |
| PBL | As a customer, I want to pay the bill by authorization code (remotely or at the restaurant terminal). | 2 | Shaked Malul |
| PBL | As a system, I want to direct a customer to a table immediately if a table is available when requesting a wait. |  |  |
| PBL | As a subscriber, I want to identify myself at the entrance using a tag reader or terminal. |  |  |
| PBL | As a restaurant representative, I want to update the restaurant's table details (add, delete, change the number of seats) |  |  |
| PBL | As a restaurant representative, I want to view the waiting list and a breakdown of all orders. |  |  |
| PBL | As a restaurant representative, I want to view the waiting list and a breakdown of all orders. |  |  |
| PBL | As a restaurant representative, I would like to update the restaurant's regular opening hours. |  |  |
| PBL | As a system, I want to provide a 10% discount on the bill for subscribers. |  |  |